SotaTek

219 Trung Kinh, Ha Noi

info@sotatek.com

E2Global AI-First SEO &

Programmatic Discovery Proposal

Date: 11th May 2026

Version: 1.2

# 1. OVERVIEW

E2Global is a US-based custom packaging manufacturer headquartered in Riverside, California, serving industries including health and beauty, medical, industrial, and pet care. With company-owned manufacturing facilities in Asia and a strong presence on ThomasNet, E2Global has built a reputation for quality packaging solutions across bottles, tubes, tins, and textiles.

However, the digital landscape is undergoing a fundamental shift. Industrial buyers are migrating from traditional directory-based discovery to AI-driven procurement, where Generative Engines (ChatGPT, Google AI Overviews, Perplexity, Claude) synthesize answers from structured, authoritative sources. This shift threatens to render directory-dependent visibility obsolete.

SotaTek proposes a comprehensive technical partnership to execute E2Global's transition from "Digital Tenant" to "Digital Owner" through three pillars: machine-readable infrastructure, programmatic SEO at scale, and AI-driven sales intelligence.

# 2. UNDERSTANDING THE CHALLENGE

## 2.1 Current State Assessment

- ThomasNet Dependency: E2Global's technical data, product specifications, ISO certifications, and material capabilities are locked within a third-party walled garden, invisible to AI crawlers.

- Schema Gap: The current web presence lacks JSON-LD structured data required for AI engines to parse product attributes, certifications, and manufacturing capabilities.

- Zero-Click Erosion: Directory traffic is declining as B2B buyers increasingly rely on AI-generated answers for procurement decisions, bypassing traditional search results entirely.

- Competitive Exposure: Larger competitors (Albéa, Berlin Packaging) with deeper digital investments are better positioned to capture AI-driven discovery if E2Global does not act.

## 2.2 Strategic Objective

Transform E2Global into the primary "Cited Source" for AI-driven industrial packaging procurement by building a machine-readable, authoritative digital infrastructure that AI engines trust, cite, and recommend.

# 3. ASSUMPTIONS

- E2Global will provide access to existing brand guidelines, product data, ISO certification documents, and manufacturing specifications.

- The current e2global.com domain will be retained; the project involves a rebuild/migration, not a new domain.

- Content creation (product descriptions, technical documentation) will be a collaborative effort between SotaTek and E2Global subject matter experts.

- Third-party tool subscriptions (visitor identification, GEO monitoring, analytics) are client-borne costs, separate from SotaTek development fees. Detailed recommendations and cost estimates are provided in Section 8.

- The existing ThomasNet listing will be maintained during transition but gradually deprioritized as organic authority grows.

# 4. TECHNICAL ANALYSIS & SOLUTION ARCHITECTURE

This section provides an in-depth technical analysis of the challenges identified in the RFP and our proposed solutions for each component.

## 4.1 Headless Site Architecture

Problem

E2Global's current site is built on a legacy template architecture that tightly couples content presentation with data storage. This monolithic approach results in slow page loads, poor Core Web Vitals scores, and an inability to serve content in machine-readable formats that AI crawlers require.

Solution: Decoupled Headless Architecture

We propose a Jamstack-based headless architecture that separates the content layer (CMS) from the presentation layer (frontend), connected via API.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) with SSG/ISR | Static generation for speed; ISR for content freshness without full rebuilds; React ecosystem for rich interactivity |
| Alt. Frontend | Astro (for programmatic pages) | Zero-JS by default; faster build times for 500+ programmatic pages; superior Lighthouse scores |
| CMS | Strapi v5 (self-hosted on AWS) | Open-source; custom content types for product specs, certs, materials; REST + GraphQL APIs; role-based editorial workflows |
| Database | PostgreSQL (AWS RDS) | Relational structure for product-certification-material relationships; full-text search for internal queries |
| CDN/Hosting | Vercel (frontend) + AWS EC2 (CMS) | Edge-cached globally; automatic SSL; instant rollbacks; preview deployments for content review |
| Object Storage | AWS S3 + CloudFront | Product images, PDF spec sheets, certification documents with CDN delivery |

Key Technical Decisions

- Next.js over Gatsby/Remix: App Router supports both SSG and server-side rendering in a single framework, enabling static programmatic pages while keeping dynamic features server-rendered.

- Astro for programmatic page sets: When generating 500+ product/material/capability pages, Astro's build performance is significantly faster than Next.js SSG. A hybrid approach may be used: Next.js for the main site, Astro for programmatic page subsets.

Trade-off Acknowledgment: A hybrid Next.js + Astro setup introduces two build pipelines and double maintenance surface. This will be formally evaluated during Phase 0 — if E2Global's validated page volume does not justify Astro's build performance advantage, SotaTek will standardize on Next.js alone. Framework decision documented and agreed with E2Global before Sprint 2 begins.

- Strapi over Contentful: Self-hosted Strapi eliminates per-seat pricing and provides full control over content model customization, critical for building the deep relational data models needed for E2Global's product-material-certification hierarchy.

- ISR over on-demand revalidation: ISR with 60-second stale window ensures content freshness while maintaining static performance.

Note: Why not WordPress or Webflow? WordPress suits sites under ~50 pages but cannot auto-generate 150–300 programmatic pages from relational data models without significant custom plugin development. Webflow has no CMS API capable of E2Global's product-material-certification relational hierarchy. The headless stack is chosen specifically because E2Global's programmatic SEO goal demands a structured data pipeline that commodity CMS platforms cannot deliver natively.

## 4.2 Schema Engineering & Machine-Readability

Problem

AI engines rely on structured data (JSON-LD schema markup) to verify claims about products, certifications, and capabilities. Without schema, AI engines cannot confidently attribute specific capabilities to E2Global, even if the information exists as unstructured text on the site.

Solution: Automated Multi-Layer Schema System

We will build an automated schema generation pipeline that injects JSON-LD into every page based on CMS content models, ensuring 100% coverage.

| Schema Type | Applied To | Key Properties |
| --- | --- | --- |
| Organization | Site-wide (global) | ISO certifications, GMP credentials, manufacturing locations, areaServed, knowsAbout |
| Product | Each product page | Material type (PCR, BPA-free, PE, PP), size range, cap options, industry application, sustainability attributes |
| Service | Capability pages | serviceType, provider, areaServed, availableChannel |
| FAQ | Product, capability, industry pages | Common procurement questions auto-generated from CMS FAQ content type |
| HowTo | Process guides | Step-by-step DesignWorks process: engineering, prototyping, production |
| BreadcrumbList | All pages | Hierarchical navigation path for AI context understanding |

Implementation Approach

- Schema-from-CMS Pipeline: Each Strapi content type has a corresponding schema template. When content is published, the build process auto-generates JSON-LD and injects it into the page <head>. No manual schema authoring required.

- Schema Validation: Automated CI/CD validation using the schema.org structured data validator CLI (pre-deploy) and Google Search Console API (post-deploy) to verify every schema block. Google's Rich Results Test is a UI-only tool with no public API — SotaTek integrates programmatic schema.org validator endpoints for pipeline automation. Broken schema never reaches production.

- Nested Schema Relationships: Product schema references Organization schema (manufacturer), Service schema (manufacturing process), and Review schema. This creates a rich entity graph that AI engines can traverse.

## 4.3 Programmatic SEO Engine

Problem

E2Global needs to generate hundreds of targeted pages covering specific product-material-industry combinations. Manual page creation at this scale is impractical and inconsistent.

Solution: Template-Driven Programmatic Generation

- Data Model: Structured product catalog in Strapi with relational fields: Product → Material → Industry → Certification → Capability. Each relationship generates a unique page combination.

- Template System: Reusable page templates with dynamic sections: hero with primary claim, technical specifications table, material comparison data, FAQ section, related products, and CTA. Each template auto-injects the appropriate JSON-LD schema.

- Content Enrichment: Each generated page includes TLDR-first answer paragraphs (optimized for AI citation), proprietary data points, and internal linking to related cluster pages.

- URL Strategy: Clean, descriptive URL patterns: /products/{product-type}/{material}/, /industries/{vertical}/{application}/, /capabilities/{process}/. Each URL is crawlable, indexable, and semantically meaningful.

- Scale Target: Phase B targets a data-validated programmatic page set — exact count confirmed during Phase 0 content audit. Indicative taxonomy: ~10 product types x ~8 materials x ~5 industry verticals x ~4 capability types yields up to ~1,600 theoretical combinations, but only combinations with sufficient unique data will be published (estimated 150–300 real pages). Thin content is NOT created — it risks Google deindexing and undermines AI citation credibility.

## 4.4 AI Bot Access & Site Guidance Configuration

Problem

AI engines (GPTBot, ClaudeBot, PerplexityBot) crawl differently from traditional search bots. They prioritize content density, structured data, and semantic clarity over traditional ranking signals like backlinks.

Solution: AI-First Crawl Strategy

- robots.txt Configuration: Explicitly permit all major AI crawlers: GPTBot (OpenAI), ClaudeBot (Anthropic), PerplexityBot, Googlebot, CCBot. Block only non-beneficial bots that consume crawl budget without value.

- llms.txt Implementation: Create a standardized llms.txt file at the site root that provides AI systems with a structured guide to the site's content: company description, product categories, key certifications, and preferred citation format.

- Semantic HTML Structure: Every page uses clean HTML5 semantic elements (<article>, <section>, <aside>, <nav>) with clear heading hierarchy. No content hidden behind JavaScript interactions or accordion UI patterns that AI crawlers may not execute.

- Content Accessibility: All product data rendered as visible HTML text — not embedded in images, PDFs, or JavaScript-only components.

- Crawl Efficiency: Sub-second server response times via SSG. Minimal JavaScript bundle (<100KB for programmatic pages). Clean DOM structure with high content-to-markup ratio.

## 4.5 Performance Engineering

Problem

AI engines factor page performance into crawl priority. Slow sites with poor Core Web Vitals receive less frequent crawling and lower citation confidence.

Solution: Performance-First Architecture

| Metric | Target | How |
| --- | --- | --- |
| Largest Contentful Paint (LCP) | < 3 seconds | SSG pre-rendering, edge CDN, optimized hero images (WebP/AVIF with srcset) |
| First Input Delay (FID) | < 100ms | Minimal JS on programmatic pages; defer non-critical scripts; no render-blocking resources |
| Cumulative Layout Shift (CLS) | < 0.1 | Explicit image dimensions in HTML; font-display: swap; pre-allocated ad/widget space |
| Time to First Byte (TTFB) | < 200ms | SSG pages served from CDN edge; no origin server round-trip for static content |
| Lighthouse Score | > 90 (all) | Performance, Accessibility, Best Practices, SEO — all green zone |

## 4.6 AI-SDR Workflow Architecture

Problem

Even with strong AI visibility, converting anonymous site visitors into sales pipeline requires an automated system to identify high-intent behavior and trigger timely outreach.

Privacy & Compliance Note: E2Global's buyer base may include EU-based procurement contacts. Person-level visitor identification (Leadpipe) is subject to GDPR for EU visitors. SotaTek suggests implementing: (1) GDPR-compliant cookie consent banner with opt-in tracking; (2) IP anonymization option for EU traffic; (3) EU visitor exclusion toggle in the n8n intent scoring workflow. If EU buyer traffic is significant, Leadfeeder (EU-compliant data processing mode) is recommended over Leadpipe.

Solution: Event-Driven Intent Pipeline

A three-stage pipeline connecting visitor intelligence to automated sales outreach:

- Stage 1 — Signal Collection: Visitor identification tool captures company-level (or person-level) data and behavioral signals: pages visited, time on site, return frequency, content downloaded.

- Stage 2 — Intent Scoring: n8n workflow engine applies scoring rules: repeated visits to product specification pages (+high), pricing page visits (+high), blog-only visits (+low). Scores above threshold trigger Stage 3.

- Stage 3 — Automated Outreach: High-intent signals trigger personalized email sequences via CRM integration or direct email API. Outreach references specific products/pages the visitor engaged with.

- CRM Integration: Webhook-based connector to E2Global's existing CRM. New leads auto-created with enriched company data, behavioral timeline, and intent score.

- Fallback for no CRM: If E2Global does not have an existing CRM, we can set up a lightweight pipeline using n8n + Google Sheets or Airtable as the initial lead repository.

## 4.7 Content Migration Strategy

Problem

E2Global's existing content on e2global.com and ThomasNet represents accumulated domain authority. A poorly executed migration risks losing existing SEO equity.

Solution: Staged Migration with Redirect Mapping

- Content Audit: Crawl the existing e2global.com to inventory all indexed pages, their current rankings, and inbound backlink profiles. Identify high-value pages that must be preserved.

- 301 Redirect Map: Create a comprehensive redirect map from old URLs to new URL structures. Every indexed URL gets a permanent redirect. No orphaned pages.

- ThomasNet Coexistence: Maintain ThomasNet listings during transition. Update ThomasNet profile to link back to e2global.com as the canonical source.

- Launch Validation: Post-migration, run Screaming Frog crawl to verify: no broken links, all redirects functional, schema markup rendering correctly, all pages indexed by Google within 2 weeks.

# 5. SCOPE OF WORK

The project is structured into three phases delivered across 10 weeks (5 x 2-week sprints), aligned with the 90-day roadmap specified in the RFP and accelerated via AI-assisted development tooling. Each work item references the technical solutions detailed in Section 4.

## Phase A: Technical Infrastructure (Machine-Readability)

Objective: Build a high-performance, machine-readable web platform that AI engines can efficiently crawl, parse, and cite.

- A1. Headless Site Architecture: Design and build the Next.js/Astro-based site with SSG/ISR, implementing clean URL structures optimized for both traditional and AI-driven discovery. (Ref: Section 4.1)

- A2. Advanced Schema Implementation: Deploy comprehensive JSON-LD markup across all pages: Product, Service, Organization, FAQ, HowTo, BreadcrumbList schemas with automated generation pipeline. (Ref: Section 4.2)

- A3. Headless CMS Integration: Set up Strapi v5 with structured content models for products, capabilities, certifications, and technical specifications. Enable editorial workflows for content updates.

- A4. Performance Optimization: Target Core Web Vitals scores in the green zone per the benchmarks defined in Section 4.5.

- A5. AI Bot Access & Site Guidance Configuration: Configure robots.txt to explicitly permit AI bots, deploy llms.txt as a structured site guide for AI systems, and implement semantic HTML structure for optimal AI accessibility. (Ref: Section 4.4)

- A6. Content Migration: Execute staged migration with 301 redirect mapping and ThomasNet coexistence strategy. (Ref: Section 4.7)

## Phase B: Programmatic SEO & Topical Authority

Objective: Build authoritative content at scale to displace competitors on high-intent technical search terms and AI-generated answers.

- B1. Power Page Templates: Design and develop programmatic page templates with auto-injected schema markup. (Ref: Section 4.3)

- B2. Content Clustering Strategy: Create topical authority clusters around E2Global's core competencies: sustainable packaging materials (PCR, bamboo, compostable), manufacturing processes (blow molding, injection molding, extrusion), and industry verticals (beauty, medical, pet care).

- B3. Programmatic Page Generation: Build automation pipeline targeting data-validated programmatic pages (150–300 est., confirmed post Phase 0 audit). Pages generated only where unique, data-rich content exists — no thin content. (Ref: Section 4.3)

- B4. Displacement Content: Develop deep-dive technical documentation on sustainability specifications, material comparisons, and manufacturing capabilities that directly competes with content currently dominated by Albéa and Berlin Packaging.

Displacement Reality Check: Albéa (~EUR 1.4B revenue) and Berlin Packaging have years of established domain authority. Content alone is insufficient for displacement — AI citation and search ranking also require inbound authority signals. SotaTek recommends a complementary Authority Building track: 2–3 placements/month in industry publications (Packaging World, Beauty Packaging, Happi Magazine) linking to E2Global's authority pages. This can be included as an add-on scope item or executed independently by E2Global's marketing team.

- B5. Citation Engineering: Optimize content structure for AI citation: TLDR-first format, statistics integration, expert attribution, and clear data presentation.

## Phase C: AI-Driven Sales & Analytics

Objective: Turn AI-driven visibility into measurable sales pipeline through intent intelligence and automated outreach.

- C1. Visitor Intelligence Setup: Integrate the selected visitor identification tool (see Section 8.1 for options) to reveal company-level browsing behavior.

- C2. AI-SDR Workflow: Build the three-stage intent pipeline described in Section 4.6, connecting visitor signals to automated outreach sequences.

- C3. GEO Performance Dashboard: Develop reporting dashboard using the selected GEO monitoring tool (see Section 8.2) to track Share of Voice, citation frequency, and AI-referred traffic.

- C4. Competitive Monitoring: Set up tracking of competitor mentions vs. E2Global mentions across major AI platforms for key procurement queries.

# 6. TARGET PROMPTS ANALYSIS

RFP Requirement: Demonstrate how SotaTek would optimize E2Global to be the answer for: "Who are the top sustainable packaging partners for beauty brands?"

## 6.1 Current State

When this query is submitted to major AI engines today, E2Global is unlikely to appear. AI systems currently cite sources with stronger structured data, topical authority, and third-party validation. The primary cited sources are large incumbents (Albéa, Berlin Packaging) and industry publications.

## 6.2 GEO Optimization Strategy

To position E2Global as a cited answer, SotaTek would execute the following four-step framework:

Step 1: Entity Definition

- Implement Organization schema with explicit "areaServed" and "knowsAbout" attributes covering sustainable packaging, beauty industry, PCR materials, BPA-free formulations.

- Create a dedicated /sustainability page as the canonical authority page with schema linking to all sustainable product sub-pages.

Step 2: Content Architecture

- Build a pillar page: "Sustainable Packaging for Beauty Brands: Complete Guide" with proprietary data (e.g., "Our PCR tubes reduce carbon footprint by X% compared to virgin plastic").

- Create supporting cluster pages: PCR material specifications, compostable packaging options, beauty-industry compliance guides, case studies with brand partners.

- Each page opens with a direct, citation-worthy answer paragraph (TLDR-first structure).

Step 3: Authority Signals

- Publish original research or data points that AI engines can cite as statistics.

- Secure mentions in industry publications (Packaging World, Beauty Packaging) linking back to E2Global's authority pages.

- Ensure all ISO certifications and GMP credentials are machine-readable in schema markup.

Step 4: Technical Optimization

- Deploy FAQ schema addressing exact query variations: "who are sustainable packaging suppliers for cosmetics," "best eco-friendly packaging manufacturers for beauty products."

- Optimize page for AI crawlers with clean HTML, fast load times, and explicit content structure that AI parsers prefer.

## 6.3 Expected Outcome

Realistic GEO Milestone Framework: AI citation accumulates over time — it is not an on/off switch. Committed deliverables: (1) By Week 6: all schema markup validated, indexed, and confirmed crawled by GPTBot, ClaudeBot, and Googlebot. (2) By Week 10: GEO performance dashboard live with citation baseline established. (3) Over the 90–180 day window post-launch: citation mentions in AI-generated responses expected to grow as topical authority builds. Citation velocity depends on AI engine training cadence and competitor activity — factors outside SotaTek's direct control. All progress measured and reported transparently via biweekly GEO dashboard updates.

# 7. DELIVERABLES

The following deliverables will be provided to E2Global upon project completion:

- Fully deployed headless website on Next.js/Astro with SSG/ISR

- Headless CMS (Strapi v5) with structured content models and editorial workflows

- Comprehensive JSON-LD schema markup across all page types with automated generation pipeline

- 150–300 data-validated programmatic pages (exact count post Phase 0 audit) with auto-injected schema and TLDR-first content structure

- Content cluster architecture with pillar pages and supporting content

- AI bot access configuration (robots.txt, llms.txt, semantic HTML, sitemap optimization)

- Content migration with 301 redirect map and post-launch validation

- Visitor intelligence integration with CRM connector (Phase C)

- AI-SDR automated outreach workflow via n8n (Phase C)

- GEO performance dashboard with citation tracking (Phase C)

- Technical documentation, admin training, and source code repository

# 8. THIRD-PARTY SERVICES & RECOMMENDATIONS

This section separates third-party service recommendations from SotaTek's development scope. All tools listed below are client-borne subscription costs. SotaTek will handle integration, configuration, and dashboard development as part of the project scope.

## 8.1 Visitor Intelligence (B2B Visitor Identification)

Visitor identification tools reveal which companies (or individuals) visit E2Global's website, even without form submissions. This is foundational for the AI-SDR pipeline in Phase C.

| Criteria | Clearbit Reveal | Leadfeeder | Leadpipe | RB2B | Visitor Queue |
| --- | --- | --- | --- | --- | --- |
| ID Level | Company-level | Company-level | Person-level | Person-level | Company-level |
| Match Rate | ~15–20% | ~15–25% | ~30–40% | ~5–10% | ~10–15% |
| Pricing | ~$150–$500/mo | $99–$499/mo | From $149/mo | Free + paid | From $39/mo |
| Best For | HubSpot-centric teams | EU compliance; B2B sales | US-focused B2B; person-level | Budget testing; small teams | Budget entry point |

SotaTek Recommendation: For E2Global (US-based manufacturer, B2B sales motion), we recommend Leadpipe as the primary option due to its highest match rate (30–40%) and person-level identification. Leadfeeder is the recommended alternative if E2Global prefers company-level identification with simpler CRM integration and EU compliance.

## 8.2 GEO Monitoring (AI Citation Tracking)

GEO monitoring tools track how and where E2Global's brand appears in AI-generated answers across platforms like ChatGPT, Perplexity, Google AI Overviews, and Claude.

| Criteria | Semrush AI Toolkit | Geoptie | Otterly.AI | Ahrefs Brand Radar |
| --- | --- | --- | --- | --- |
| Pricing | $99/mo add-on | $49–$199/mo | $25–$99/mo | $699/mo (full AI) |
| Platforms Tracked | Google AI Overviews, limited LLMs | ChatGPT, Claude, Perplexity, Gemini, Google AI | 6 AI engines | ChatGPT, Google AI, Perplexity |
| Best For | Teams using Semrush for SEO | Dedicated GEO strategy; all-in-one | Budget-conscious teams | Teams using Ahrefs |

SotaTek Recommendation: Start with Geoptie ($49/mo Starter plan) as the primary GEO monitoring and optimization tool. It offers the best balance of AI platform coverage, monitoring + optimization capabilities, and cost-effectiveness.

## 8.3 SEO Audit & Technical Crawl Tools

| Tool | Purpose | Pricing | Notes |
| --- | --- | --- | --- |
| Screaming Frog | Technical crawl: broken links, redirects, schema validation, duplicate content | Free (500 URLs); £259/yr full | Industry standard; SotaTek will run during audit phase |
| Google Search Console | Index coverage, crawl errors, search performance, Core Web Vitals | Free | Must-have; E2Global should verify domain ownership |
| schema.org Validator CLI | Pre-deploy schema validation in CI/CD pipeline | Free | Command-line validator integrated into build pipeline. Catches schema errors before deployment. |
| Google Search Console API | Post-deploy schema validation & index coverage | Free | Automated post-deploy checks: confirms schema rendered correctly, pages indexed, no coverage errors introduced by new deploys. |

## 8.4 Analytics & Attribution

| Tool | Purpose | Pricing | Notes |
| --- | --- | --- | --- |
| Google Analytics 4 | Web analytics, user behavior, conversion tracking | Free | Custom AI-referral attribution will be configured by SotaTek |
| Google Tag Manager | Tag management, event tracking, third-party script management | Free | Clean implementation avoiding performance impact |

## 8.5 Workflow Automation

| Tool | Purpose | Pricing | Notes |
| --- | --- | --- | --- |
| n8n (self-hosted) | AI-SDR workflow engine: intent scoring, CRM sync, email triggers | Free (self-hosted); $20+/mo cloud | Open-source; full control; no per-workflow limits when self-hosted |

## 8.6 Estimated Monthly Third-Party Costs

Below is a summary of estimated recurring costs for the recommended third-party service stack. These costs are separate from SotaTek's development fees.

| Service | Recommended Tool | Monthly Cost | Annual Cost |
| --- | --- | --- | --- |
| Visitor Intelligence | Leadpipe | ~$149 | ~$1,788 |
| GEO Monitoring | Geoptie Starter | ~$49 | ~$492 |
| CMS Hosting (Strapi) | AWS EC2 (t3.medium) | ~$35 | ~$420 |
| Database | AWS RDS PostgreSQL | ~$30 | ~$360 |
| Frontend Hosting | Vercel Pro | ~$20 | ~$240 |
| Object Storage + CDN | AWS S3 + CloudFront | ~$15 | ~$180 |
| Workflow Automation | n8n (self-hosted) | $0 | $0 |
| Analytics | GA4 + GSC + GTM | $0 | $0 |
| ESTIMATED TOTAL |  | ~$298/mo | ~$3,480/yr |

Note: Exact pricing depends on traffic volume, usage tiers, and negotiated contracts. The above estimates assume moderate traffic (5,000–15,000 monthly visitors). Screaming Frog license (£259/yr) is a one-time SotaTek tool cost, not charged to client.

# 9. TEAM STRUCTURE

| Role | Responsibilities |
| --- | --- |
| Project Manager | Project coordination, client communication, sprint planning, delivery tracking |
| SEO / GEO Specialist | Schema engineering, keyword research, content strategy, GEO optimization, AI citation monitoring, third-party tool configuration |
| Frontend Engineer | Next.js/Astro development, SSG/ISR implementation, performance optimization, responsive design, schema injection pipeline |
| Backend Engineer | Strapi CMS setup, API development, programmatic page generation engine, n8n workflow integration, visitor intelligence integration |
| Content Engineer | Programmatic page templates, content clustering, technical content creation support, citation optimization |
| QC Engineer | Functional testing, schema validation, cross-browser/device testing, performance testing, migration validation |

# 10. SCHEDULE & TIMELINE

The team will work in an agile model with 2-week sprint iterations across 5 sprints (10 weeks), with 3 parallel phases running concurrently from Week 3 onward. AI-assisted development tooling is used throughout to accelerate build cycles and content generation.

## Phase A: Technical Infrastructure (Weeks 1–4)

- Sprint 1 (Weeks 1–2): Project kickoff, requirements finalization, technical architecture design, CMS data modeling, UI/UX wireframes, development environment setup, AI bot access & site guidance configuration (robots.txt, llms.txt, semantic HTML), content audit and redirect mapping.

Resource & Timeline Dependency: Sprint 1 runs at 0.5 FTE per engineer to allow ramp-down from parallel projects; Sprint 2 moves to 1.0 FTE. Critical dependency: the 10-week timeline assumes E2Global provides brand guidelines, product catalog data, and ISO certification documents by Day 3 of Sprint 1. Delays in client data delivery will result in a proportional timeline extension. SotaTek will issue a structured Data Request Checklist at contract signing.

- Sprint 2 (Weeks 3–4): Headless site build, CMS integration, JSON-LD schema pipeline, Core Web Vitals optimization, llms.txt deployment, initial content migration with 301 redirects.

## Phase B: Programmatic SEO & Authority (Weeks 3–6)

- Sprint 3 (Weeks 3–4): Programmatic page templates and generation engine, content cluster architecture, power page development, automated schema injection pipeline.

- Sprint 4 (Weeks 5–6): Displacement content creation, citation-optimized technical documentation, FAQ schema deployment, content quality assurance. Phase C begins in parallel: visitor intelligence tool setup and initial n8n workflow configuration.

## Phase C: AI Sales & Analytics (Weeks 5–10)

- Sprint 5 (Weeks 5–8): Visitor intelligence integration (Leadpipe/Leadfeeder), AI-SDR workflow setup via n8n, CRM connector, GEO performance dashboard development (Geoptie integration).

- Sprint 6 (Weeks 9–10): End-to-end testing, UAT with client, performance optimization, production deployment, documentation handover, training session.

## Timeline

| Track | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Track 1: Infrastructure & Schema |  |  |  |  |  |  |  |  |  |  |
| Track 2: SEO & Content |  |  |  |  |  |  |  |  |  |  |
| Track 3: AI Sales Intelligence |  |  |  |  |  |  |  |  |  |  |
| QA, Optimization & UAT |  |  |  |  |  |  |  |  |  |  |

## 11. COST & BUDGET ESTIMATION

Development costs below cover SotaTek's team effort only. Third-party service costs are detailed separately in Section 8.6.

## Scenario 1: Full Scope Delivery — All Three Phases (10 Weeks) [Recommended]

Full delivery of all three phases as specified in the RFP: technical infrastructure, programmatic SEO, and AI-driven sales intelligence. Delivered in 10 weeks leveraging AI-assisted development tooling to accelerate build cycles. This is the recommended path for clients who have validated the business case and are ready to commit.

Scenario 2: Phase 0 Discovery & Pilot (4 Weeks)

A low-risk 4-week engagement before committing to full scope. Delivers a technical audit of e2global.com, schema gap analysis, GEO baseline measurement, a pilot set of 5–10 programmatic pages, and a detailed execution roadmap with refined estimates for Scenario 1. Includes evaluation and trial setup of recommended third-party services from Section 8.

## Trade-off Analysis: With vs. Without Discovery Phase

Choosing Scenario 1 directly (no Discovery):

Advantages: Fastest path to full delivery. 10-week delivery begins immediately. The $9,600 Discovery fee is saved. Best choice when E2Global has already audited e2global.com internally, product data is ready to hand over, and stakeholders have aligned on the roadmap.

Risks: Programmatic page count (currently estimated 150–300) and architecture decisions are confirmed during Sprint 1 anyway — but at full team cost. If product data or CMS requirements turn out to be more complex than expected, Sprint 1 scope may expand without early warning.

Choosing Scenario 2 first (Discovery before full commitment):

Advantages: De-risks the all cost commitment. Discovery validates actual page count, data readiness, and CMS complexity before full scope begins. The 4-week pilot delivers 5–10 live programmatic pages and a working schema implementation, giving E2Global tangible proof of concept before signing the full contract.

Trade-off: Total timeline extends by 4 weeks (Discovery + 8-10-week full scope = 12-14 weeks end-to-end). The Discovery fee is an additional cost, not credited against Scenario 1. However, the refined roadmap produced in Discovery typically reduces surprises and scope creep during full delivery — making it a net positive investment for most clients.

SotaTek Recommendation: If E2Global's product data and internal alignment are ready, go directly to Scenario 1. If there is any uncertainty around data readiness, stakeholder buy-in, or budget approval process, Scenario 2 is the lower-risk entry point.

# 12. PAYMENT MILESTONES

Payment milestones below apply to Scenario 1 (Full Scope Delivery). For Scenario 2 (Discovery), a single milestone structure applies: 50% at signing, 50% at delivery of audit report and roadmap.

| Milestone | Deliverable | Percentage | Due Timeline |
| --- | --- | --- | --- |
| M1: Contract Signing | Signed agreement, project kickoff | 40% | Upon contract execution |
| M2: Infrastructure | Deployed headless site with schema markup and CMS | 30% | End of Phase A |
| M3: Content & SEO | Programmatic pages deployed, content clusters live | 20% | End of Phase B |
| M4: UAT & Handover | UAT complete, documentation, production deployment | 10% | After all UAT sign-off |